CONSTRUCTION AGREEMENT Between Customer and Builder

- Parties & Recitals

This Agreement is made on this 15th day of January, 2025, by and between:

Customer (Client): Mr. Rajesh Kumar, residing at 12 Green Park Avenue, Chennai, Tamil Nadu, India.

Builder (Contractor): Sunrise Constructions Pvt. Ltd., having its office at 45 Builders Colony, Anna Nagar, Chennai, Tamil Nadu, India.

Recitals

This section sets the stage for the contract and explains the background and intent of the agreement.

- Ownership of Land
The Customer affirms that they are the lawful owner of Plot No. 78, Lakeview Road, Chennai, and have full authority to enter into this Agreement for construction.

- Builder’s Expertise 
The Builder represents that it is duly registered under applicable laws, has the necessary licenses, and possesses expertise in residential property construction.

- Mutual Intent
Both parties acknowledge their intent to collaborate in good faith to complete the construction project in accordance with approved designs and specifications.

- Approval of Plans
The Customer has reviewed and approved the architectural drawings and construction plans prepared by the Builder, which shall form part of this Agreement.

- Budget & Financing 
The Customer confirms that adequate financing arrangements have been made to meet the payment obligations under this Agreement.

- Compliance with Laws 
The Builder agrees to comply with all municipal, state, and national laws, including building codes, safety standards, and environmental regulations.

- Timeline Commitment
Both parties recognize the importance of timely completion and agree to cooperate to avoid unnecessary delays.

- Insurance & Risk
The Builder undertakes to maintain appropriate insurance coverage for workers, equipment, and site safety during the construction period.

- Good Faith Negotiation
The parties declare that this Agreement has been negotiated in good faith and reflects their mutual understanding of the project scope and obligations.

- Binding Nature
The parties intend that this Agreement, once executed, shall be binding upon them and their respective successors and permitted assigns.

- Scope of Work & Responsibilities

Scope of Work

Builder shall construct a 2-story residential house (approx. 2,500 sq. ft.) as per approved architectural drawings.

Work includes foundation, structure, roofing, plumbing, electrical, and finishing.

Materials shall be of ISI-certified quality, conforming to industry norms.

Responsibilities of Builder

Provide skilled labour, equipment, and supervision.

Ensure compliance with local building codes and safety regulations.

Deliver progress reports to Customer every two weeks.

Responsibilities of Customer

Provide timely approvals of designs and modifications.

Make payments as per schedule.

Facilitate site access and necessary permits.

- Payment Terms, Timeline & Confidentiality

Payment Terms

Total Contract Value: ₹ 85,00,000 (Eighty-Five Lakhs Only).

Payment Schedule:

20% advance upon signing (₹ 17,00,000).

30% upon completion of foundation (₹ 25,50,000).

30% upon completion of structure (₹ 25,50,000).

20% upon final handover (₹ 17,00,000).

Timeline

Estimated start date: 1st February 2025.

Estimated completion date: 31st December 2025.

Delays due to force majeure shall extend the timeline accordingly.

Confidentiality

Both parties agree to keep confidential any proprietary information exchanged during the course of this Agreement.

- Termination, Dispute Resolution & Signatures

Termination

The following points are to be considered to terminate this contract if obligations are not met.

Customer shall pay for work completed up to termination date.

- Material Breach: The Agreement may be terminated immediately if either party commits a material breach that remains uncured for 15 days after written notice.

- Non-Payment: The Builder reserves the right to suspend or terminate work if the Customer fails to make payments within 10 days of the due date.

- Bankruptcy/ Insolvency: Either party may terminate if the other becomes insolvent, files for bankruptcy, or ceases business operations.

- Mutual Consent: The Agreement may be terminated at any time by mutual written consent of both parties.

- Consequences of Termination: Upon termination, the Builder shall vacate the site, and the Customer shall settle all outstanding dues for completed work and materials procured.

Dispute Resolution

The following points are to be considered for any dispute resolution.

- Parties shall first attempt amicable settlement.

- If unresolved, disputes shall be referred to arbitration under the Arbitration and Conciliation Act, 1996, Venue: Chennai, Tamil Nadu, India.

- Mediation First: Parties agree to attempt resolution through mediation with a neutral third party before arbitration.

- Arbitration Panel: Disputes shall be referred to a panel of three arbitrators, one appointed by each party and the third jointly.

- Governing Law: This Agreement shall be governed by and construed under the laws of Tamil Nadu, India.

- Costs of Arbitration: Each party shall bear its own costs, while arbitrator fees shall be shared equally unless otherwise directed.

- Court Jurisdiction: If arbitration fails, disputes may be brought before the competent civil courts in Chennai, Tamil Nadu.

- Miscellaneous

- This Agreement represents the entire understanding between the parties.

- Amendments must be in writing and signed by both parties.

- Entire Agreement: 
This Agreement constitutes the full and complete understanding between the parties and supersedes all prior discussions, negotiations, or written communications.

- Amendments: 
Any modification or amendment must be in writing and signed by both parties to be valid.

- Severability: 
If any provision of this Agreement is found invalid or unenforceable, the remaining provisions shall continue in full force and effect.

- Assignment: 
Neither party may assign or transfer their rights or obligations under this Agreement without prior written consent of the other party.

- Notices: 
All notices or communications shall be in writing and delivered by hand, courier, or registered post to the addresses mentioned in this Agreement.

- Force Majeure: 
Neither party shall be liable for delays or failure to perform due to events beyond reasonable control, including natural disasters, strikes, or government actions.

- Waiver: 
Failure of either party to enforce any provision shall not be considered a waiver of future enforcement of that provision or any other provision.

- Relationship of Parties: 
The Builder is engaged as an independent contractor. Nothing in this Agreement shall be construed to create a partnership, joint venture, or employer–employee relationship.

- Headings: 
Section headings are for convenience only and shall not affect the interpretation of this Agreement.

- Language & Copies: 
This Agreement is executed in English in two counterparts, each of which shall be deemed an original, and both together constitute one and the same instrument.

- Signatures

Mr. Rajesh Kumar (Customer)
Date: 15/01/2025

Signature: __________________________
Date: __________________________

Sunrise Constructions Pvt. Ltd. (Builder)
Authorized Signatory
Date: 15/01/2025

Signature: __________________________
Date: __________________________

Witness 1 
Name: Mr. Suresh Nair
Address: 22, Maple Street, Chennai, Tamil Nadu
Signature: __________________________
Date: __________________________

Witness 2 
Name: Ms. Priya Sharma
Address: 14, Lotus Colony, Chennai, Tamil Nadu
Signature: __________________________
Date: __________________________